**Sprint Backlog :: Super-shop Billing System**

**User story:** As an administrator, I want to enter the information of the product in database and price and discount available for each product so that I can use safely this software.

**Tasks:**

Day 1: Design user interface for product info panel. (Story points: 2)

Day 2: Write code for checking product info panel. (Story points: 2)

Day 3: Create database table for storing product information. (Story points: 1)

Day 4: Connect checking product info panel with database. (Story points: 1)

Day 5: Test the product info panel. (Story points: 1)

**User story:** As an administrator, I want to bill calculating operator will enter the product  
number then it will show its information and prices so that the bill will be calculated and total payment will show.

**Tasks:**

Day 1: Design user interface for product billing panel. (Story points: 2)

Day 2: Write code for checking product billing panel. (Story points: 2)

Day 3: Create database table for storing product billing information. (Story points: 2)

Day 4: Connect checking product billing info panel with database. (Story points: 1)

Day 5: Test the product billing panel. (Story points: 2)

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | | Day 3 | | Day 4 | Day 5 | Day 6 | Day 7 | |
| 1 | As an administrator, I want to enter the information of the product in database and price and discount available for each product so that I can use safely this software. | Design user interface for product info panel. | 2 | 0 | | 0 | | 0 | 0 | 0 | 0 | |
| Write code for checking product info panel. | 0 | 2 | | 0 | | 0 | 0 | 0 | 0 | |
| Create database table for storing product information. | 0 | 0 | | 1 | | 0 | 0 | 0 | 0 | |
| Connect checking product info panel with database. | 0 | 0 | | 1 | | 0 | 0 | 0 | 0 | |
| Test the product info panel. | 0 | 0 | | 0 | | 1 | 0 | 0 | 0 | |
| **2** | As an administrator, I want to bill calculating operator will enter the product number then it will show its information and prices so that the bill will be calculated and total payment will show. | Design user interface for product billing panel. | 0 | 0 | 0 | | 2 | | 0 | 0 | | 0 |
| Write code for checking product billing panel. | 0 | 0 | 0 | | 0 | | 2 | 0 | | 0 |
| Create database table for storing product billing information. | 0 | 0 | 0 | | 0 | | 0 | 2 | | 0 |
| Connect checking product billing info panel with database. | 0 | 0 | 0 | | 0 | | 0 | 1 | | 0 |
| Test the product billing panel. | 0 | 0 | 0 | | 0 | | 0 | 0 | | 2 |