**Sprint Backlog :: Super-shop Billing System**

**User story:** As a customer, I want to a priority customer id which holds my information so that I can take extra benefits like discounts and other offer when I purchasing their products

**Tasks:**

Day 1: Design user interface for checking customer id panel. (Story points: 3)

Day 2: Write code for checking customer id panel. (Story points: 2)

Day 3: Create database table for storing customer information. (Story points: 1)

Day 4: Connect checking customer id panel with database. (Story points: 1)

Day 5: Test the customer id panel. (Story points: 2)

**User story:** As an administrator, I want to add/update the product list so that the product list is always up to date.

**Tasks:**

Day 1: Design user interface for viewing menu. (Story points: 2)

Day 2: Write code for viewing product list. (Story points: 2)

Day 3: Test for viewing product list. (Story points: 1)

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a customer, I want to a priority customer id which holds my information so that I can take extra benefits like discounts and other offer when I purchasing their products. | Design user interface for  checking customer id. | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for checking customer id | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing customer information. | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Connect checking customer id panel with database. | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the customer id panel. | 0 | 0 | 0 | 0 | 2 | 0 | 0 |